TASK 1: Rapid Application Development (RAD) & DSDM

a. Why do prototype, iterative development, and incremental development work together

Why they work together: Prototypes give users something concrete to react to immediately; their feedback drives the next iteration; that iteration produces a robust increment of real, production-ready functionality. This cycle accelerates learning, reduces risk (technical and business), and ensures that each delivered increment provides genuine business value—even when the overall system is incomplete.

b. Partial solutions and incremental delivery

(i) Why this approach is popular in today's business environment

Partial/incremental delivery is popular because:

- Competitive pressure demands speed: Businesses cannot wait for months for a complete system when competitors move faster. Delivering core functionality in weeks or months creates an immediate competitive advantage.

- Requirements change rapidly: Markets, regulations, and user needs evolve constantly. The Fixed-scope waterfall projects often deliver obsolete functionality. Incremental delivery accommodates change while still meeting fixed deadlines.

- Early return on investment: Organizations gain value from day one rather than waiting for the entire system to be complete.

- Risk reduction: Smaller, frequent deliveries show problems early when less has been invested, avoiding catastrophic late-stage failures.

- User adoption is smoother: Staff adapt gradually to new systems rather than facing disruptive one time transitions.

(ii) Payroll system example

Main functionality areas:

- Employee master data (personal details, salary rates, tax codes)

- Timesheet/attendance recording

- Salary calculation (gross pay, deductions, net pay)

- Pay slip generation and distribution

- Payment processing (bank transfers)

- Statutory reporting (tax, pension submissions)

- Employee self-service portal

- Management reporting and analytics

Recommended delivery order:

| Release | Functionality | Rationale |
| --- | --- | --- |
| Release 1 (Must-have) | Employee master data + basic salary calculation + payslip generation + bank file export | Enables accurate, on-time salary payments—replaces error-prone spreadsheets immediately |
| Release 2 (Should-have) | Timesheet integration + statutory deductions (PAYE, pension) + basic management reports | Automates data collection; ensures legal compliance; provides financial visibility |
| Release 3 (Could-have) | Employee self-service portal + advanced departmental reporting | Reduces HR admin burden; supports better workforce planning |
| Release 4 (Could/Won't-have this phase) | Advanced analytics, forecasting, full HR integration | Strategic capabilities delivered once core system is stable and proven |

TASK 2: RAD Concepts

a. James Martin's statement on quality, cost, and rapid development

- Rapid development reduces cost by shortening project duration (lower labor costs), minimizing requirements drift through tight feedback loops, and generating revenue earlier.

- Rapid development improves quality because users interact with working software early and often, catching mismatches and defects when they're cheap to fix—rather than discovering major flaws after full implementation.

- Synergy emerges when methodology forces focus on high-value functionality 80% of value in 20% of time. Teams avoid features nobody needs, which wastes time and causes issues.

b. Importance of the "People" aspect in RAD

Why People Matter Most: RAD collapses traditional phase gates and demands constant, empowered collaboration between users and developers. Without the right people dynamics, the methodology fails—no tool or process can compensate for disengaged users or siloed teams.

Practical People issues for a RAD project manager:

- Securing committed user representatives – Users must be available throughout development not just for initial requirements, and they need to be empowered to make scope decisions without constant escalation to management.

- Building cross-functional teams. Developers, testers, analysts and users must work simultaneously on vertical slices of functionality; silos destroy RAD's feedback loops.

- Managing scope negotiation under pressure. When timeboxes end, someone must decide which functionalities get descoped. Teams need clear decision rights discovered red chological safety to make tough calls.

- Preventing burnout – Timeboxed intensity can exhaust teams; managers must monitor fatigue and schedule recovery periods.

- Shifting mindsets – People must embrace "good enough now, perfect later" rather than demanding exhaustive upfront specification.

c. Three business-related reasons for a controlled RAD environment

- Accelerating time-to-market amid competition. Businesses face disruptive competitors who launch features in months, not years. A controlled RAD environment with governance via timeboxing/Moscow enables rapid response without descending into chaotic, untested.

- Adapting to evolving regulations. Industries like finance and insurance face changing compliance requirements. Controlled RAD ensures compliance features are non-negotiable "Must-haves" while still allowing rapid delivery of customer-facing functionality.

- Demonstrating early ROI to justify IT investment – Modern businesses demand faster returns on technology spending. Controlled RAD delivers revenue-generating functionality early (e.g., a core quoting engine in 6 weeks, generating cash flow to fund subsequent increments—unlike a waterfall, where ROI arrives only after 12 months).

TASK 3: Moscow Prioritization & Timeboxing

a. Moscow prioritization for New Insurance Ltd tele sales system

| Requirement | Category | Reason |
| --- | --- | --- |
| Customer database – data entry, querying, updating | MUST | Fundamental to all operations; cannot quote or sell without customer records |
| Quotation screens – enabling staff to quote prices | MUST | Core purpose of the system: provide instant quotes during calls |
| Phone acceptance of the insurance policy | MUST | Cannot complete a sale without capturing acceptance and triggering policy creation |
| Printing of insurance certificates and schedules | MUST | Legal requirement to provide proof of insurance immediately after purchase |
| Tele sales security system with graded access | MUST | Regulatory requirement to protect customer data and prevent unauthorized transactions |
| Quotation database – premium data management | SHOULD | Needed for accurate, up-to-date pricing; could start with static tables but dynamic updates are important |
| Phone acceptance of payment via credit/debit cards | SHOULD | Critical for conversion rates; customers expect to pay immediately during the call |
| Management reports: daily/weekly/monthly sales | SHOULD | Essential for monitoring agent performance and business health |
| Phone acceptance of renewals | COULD | Important for retention but not needed for initial launch (focus on acquiring new customers first) |
| Automatic printing of renewal reminders | COULD | Valuable for retention but can be handled manually for the first few months |
| Automatic printing of payment reminders | COULD | Useful but not critical for launch; collections can be managed manually short-term |
| Management reports: new vs. existing customer business | COULD | Strategic insight but not needed for day-to-day operations at launch |
| Management reports: customer/vehicle/insurance profiling | COULD | Analytics for marketing optimization; valuable but not urgent |
| Automatic back-up on transaction-by-transaction basis | WON'T (this timebox) | Critical for data integrity long-term but can start with scheduled nightly backups; transaction-level backup adds complexity that would delay urgent launch |

b. Effectiveness and limitations of MoSCoW prioritization

Why Moscow is effective:

- Forces explicit, business-driven trade-offs when time is constrained

- Uses language stakeholders understand ("Must have to go live" vs. technical priority numbers)

- Provides a clear buffer ("Should"/"Could") to absorb uncertainty without jeopardizing launch

- Focuses effort on high-value functionality rather than over-engineering nice-to-haves

Problems with Moscow:

- "Must-have" inflation – Stakeholders often label 80%+ of requirements as "Must have" to protect their interests. Mitigation: Require justification for each "Must" (e.g., "Without this, we cannot legally operate").

- Interdependencies overlooked – A "Could have" feature might be technically required to support a "Must have" (e.g., audit logging for compliance). Mitigation: Technical architects must validate prioritization against architectural constraints.

- False precision – Four categories may be too coarse for complex projects. Mitigation: Combine with effort estimation to ensure the "Must have" backlog actually fits the timebox.

- Neglects effort – One "Must have" item might consume 90% of available time. Mitigation: Always pair MoSCoW with rough effort sizing.

c. Timebox definition and role in iterative/incremental delivery

Definition: A timebox is a fixed-duration period during which a specific set of deliverables must be completed. The deadline is non-negotiable; scope adjusts to fit the timebox, not vice versa.

How timeboxing enables iterative and incremental delivery:

- Forces scope discipline – With a fixed deadline, the team must prioritize ruthlessly using Moscow, naturally producing a valuable increment that fits the timebox.

- Creates rhythm for iteration – Each timebox ends with a demo/review. Feedback from that review directly shapes the next timebox's scope, creating a true iteration cycle (build, demo, learn, replan).

- Guarantees on-time delivery If the scope cannot be completed within the timebox, lower-priority items are descoped, not the deadline extended. This ensures stakeholders receive something valuable on schedule.

- Makes progress visible – Working software is delivered at the end of every timebox, building stakeholder trust and enabling course correction before major investment is wasted.